Purpose

To create an automated, self-contained, flying tri/quadra-copter that can take-off, hover, self-stabilise, move to predefined waypoints and then land.

The system should be ‘safe’ and auto-shutdown/land on sensor errors/low power.

The system will be based upon the Arduino electronics system and off-the-shelf components.

All programme/’sketch’ code should be original, where possible.

Radio control override should be considered as a ‘fail safe’.

Shouldn’t cost a fortune.

Tasks

Buy basic Arduino Uno kit and sensors

Install Arduino IDE on Laptop(s)

Find time...

COMPLETED - 11/1/2012

Basic programming, Arduino I/O and response trigger research

Basic Output
Turn on and off Arduino LED (onboard)

Basic Input / Output
Turn on and off LED based on physical input switch state (used Ultrasound echo state)

Ultrasonic Distance Reading
Ultrasonic distance reporting in metric units (CM)

6DOF Spatial Awareness
Accurately simulate output state of 6DOF axis sensor
Report tilt sensor state on dual axis
Link tilt state to servo motion

COMPLETED - 19/1/2012

Flight hardware research and prefered URLs plus costs
Flight hardware procurement and assembly

Advanced programming, Arduino sensing, programmed routines and automated procedures

Motor control
Switch on and off single thrust motor via ESC
Control single thrust motor RPM - UP/DOWN by differing deltas

Navigation
Recognise ‘flight’ state and associated fluctuations in ground-height

Distance / Motor IO
Increase motor speed in line with decreasing ground-height once in ‘flight’ state

Auto Descent
If in ‘airborne’ state then follow triggered spin-down procedure at fixed descent rate using ultrasonics and accel feedback to prevent ‘free fall’

Power Reading
Report battery voltage of controller power source
Report battery voltage of separate (and more powerful) thrust motor power source

Advanced spatial awareness, navigation and thrust control

Thrust Control
Independently control 3 or 4 thrust motors - based on [motorID,speedLevel] functions

6DOF
Link Euler-angle output to 3 or 4 motor output levels

GPS
Report current coordinates/position
Report velocity

IR and Ultrasonic
Inputs to interrupts

Radio Control
Flight Programming - Power on, ground check, take off, hover, stabilise, land

Power on delay to gain safe distance

Blink onboard LED for pre-flight safety state notification

Check for ‘zero’ height / ‘no flight’ status

Initiate ‘flight’ - spin up thrust motors

Auto-adjust thrust output of separate motors upon 6DOF (GPS?) and Ultrasonic sensing

Hover at preset height/distance from ‘ground’
Increase in height if ‘ground’ raises
Decrease in height if ‘ground’ lowers

Hover stabilisation
Remain flat in hover
Correct ‘horizon’ if disturbed

Land gracefully on error
Sensor failure - 6DOF, GPS or Ultrasonics
Low Arduino battery
Low Thrust Motor battery

Land urgently on radio input/interrupt

Power off motors and sensors

Blink onboard LED for post-flight safety state notification

Non-Flight Testing

Simulated flight using mounted hardware but no active thrust

Flight Testing

Production Flight